OPS Native AI — Production Readiness Assessment

Date: October 2026   Author: Lalit Patkar   Status: POC → Production Scale Planning

Executive Summary

The OPS Native AI system proves its value as a POC — automating daily briefings, SLA alerts, and quality-metric monitoring for the OPS production team. However, the current implementation was designed for a single-user demo environment and has significant gaps that must be resolved before scaling to the full production team. This document identifies those gaps across Scalability, Security, Cost Effectiveness, and MCP/Agent Architecture, and maps each item to a recommended owner and priority.

1.  Scalability Gaps

1.1  Scheduler Running on a Personal Laptop

The entire system is triggered by Windows Task Scheduler on lalit.patkar's personal workstation.

If the laptop is asleep, restarted, or the user is on leave — all briefings for all users are silently missed.

Observed on 05-Oct-2026: 9 AM trigger missed because machine was asleep; no retry, no alert.

No StartWhenAvailable configured — missed windows are dropped permanently.

Recommended fix: Migrate scheduler to Azure Logic Apps or Azure Functions (Timer Trigger) — cloud-managed, survives reboots and holidays.

1.2  No Proper Database — File-Based State Cannot Scale

All system state lives in flat files: uc4_alert_state.json, *.md briefings, *.log files.

Two concurrent trigger runs (e.g., manual + scheduled) write to the same JSON file simultaneously — state corruption and duplicate alerts.

No backup or recovery: if the OneDrive sync fails or disk is wiped, all alert history and user profiles are lost.

No retention policy — output/ folder already has 100+ files from 10 days; at 20 users this is 80+ files/day, ~30,000/year.

No queryable history: impossible to report 'how many UC2 SLA alerts fired last month'.

Recommended fix: Azure SQL or PostgreSQL for state, run history, and user profiles. Logs → Azure Application Insights.

1.3  System Is Windows-Only — Blocks Cloud Migration

Email delivery uses win32com (Outlook COM API) — a Windows-only library.

Cannot be deployed to any Linux-based cloud environment (Azure Container Apps, Docker, Lambda).

Recommended fix: Replace with Microsoft Graph API (/me/sendMail) — works from any OS, any cloud, and supports shared mailboxes.

1.4  All Users Processed Serially — Too Slow at Scale

fire_all_now.py loops through all users one by one; a slow Databricks query blocks everyone else.

At 30 users × 4 trigger windows/day, a full run can spill into the next window causing cascading delays.

Recommended fix: Azure Service Bus job queue — each user×use-case is an independent job with timeout and retry.

1.5  No Recovery for Missed or Failed Runs

There is no dead-letter mechanism or 'last successful run' check.

If a trigger is missed or fails, users receive no notification — they simply don't get their briefing.

Recommended fix: Cloud-managed schedulers handle missed-run recovery natively. Add a delivery confirmation timestamp to the database; alert operator if a window is skipped.

2.  Security Gaps

2.1  Emails Sent from Personal Account — Not an Org Identity

All briefings and alerts are sent from whoever is logged into Outlook on the scheduler machine — currently lalit.patkar@tomtom.com.

No audit trail: recipients cannot distinguish a system alert from a personal email.

Reply-to lands in Lalit's personal inbox, not a shared queue.

If Lalit is on leave or changes his password, all email delivery stops.

Recommended fix: Create a dedicated shared mailbox (e.g., ops-native-ai@tomtom.com). Send via Microsoft Graph API from that mailbox.

2.2  API Credentials Hardcoded as Fallback Values

config.py falls back to lalit.patkar@tomtom.com as the Jira API identity if .env is missing — silently, with no error.

GLOBAL_CC in delivery.py hardcodes one person's email on every outgoing message to every user, regardless of project sensitivity.

No startup validation — system starts successfully even with missing or invalid credentials, only failing at runtime.

Recommended fix: Azure Key Vault for all secrets. Startup validation that fails loudly if any required key is absent. Remove all hardcoded fallback emails.

2.3  No Secrets Management — .env Files in OneDrive

Databricks PAT tokens and Jira API tokens are stored in a plaintext .env file inside a OneDrive-synced folder.

Anyone with access to the OneDrive share can read API tokens.

No token rotation policy or expiry alerts.

Recommended fix: Azure Key Vault with managed identity. No credentials stored in files.

2.4  User Data Unprotected on Local Filesystem

Skill profiles, briefing outputs, alert history, and logs are in plaintext in a OneDrive folder.

Log files contain email addresses, project names, FTA/CoQ metric values, and SLA breach details.

Any user with folder access can read any other team member's configuration and performance data.

Recommended fix: Database with row-level access control. Logs shipped to Application Insights; local copies deleted after 24 hours.

2.5  No Authentication or Authorization

Anyone with filesystem access can add a skill profile for any email address, triggering briefings to arbitrary recipients.

No admin role, no audit trail for who changed user configurations.

Onboarding server runs on localhost:8010 with no authentication.

Recommended fix: Azure Active Directory / SSO for onboarding. Skill profile creation requires manager approval or AD group membership.

2.6  Silent Failures — Users Receive Stale Data Without Warning

When Databricks is offline or the token is expired, the analytics agent silently returns hardcoded cached values from weeks ago.

The briefing email goes out looking normal — users make operational decisions on incorrect, stale metrics.

Recommended fix: Any briefing using fallback/cached data must clearly say 'DATA UNAVAILABLE — last known values from [date]. Please verify manually.'

3.  Cost Effectiveness Gaps

3.1  Databricks Warehouse Cold-Started per User, per Run

Every trigger window creates a new Databricks SQL connection per user — no connection pooling, no query caching.

Identical SQL queries (e.g., weekly efficiency table) are run once per user even when the result is the same for all users in the same project.

At 20 users, this is 15–18 redundant warehouse wake-ups per trigger window.

Recommended fix: Shared query cache per trigger window (Redis or in-memory). Run each shared query once; fan results out to all relevant users. Use Databricks serverless SQL with 5-minute auto-stop.

3.2  Duplicate Jira and Confluence API Calls Across Users

If 5 users share the same Jira project, the project status is fetched 5 separate times per trigger window.

At 20 users this generates 40–80 redundant Jira API calls per window, risking rate-limit (HTTP 429) responses.

No retry or backoff on rate limiting — briefings simply fail silently.

Recommended fix: Cache Jira and Confluence results per project per trigger window. Batch JQL queries across users sharing the same project.

3.3  No Log Retention — Storage Costs Unbounded

Output files accumulate indefinitely; no cleanup script, no rotation policy.

At 20 users and 4 trigger windows/day: ~80 files/day, ~30,000 files/year, growing without limit.

Log files contain UnicodeEncodeError noise on every run (the ▶ character) causing log bloat and incorrect Task Scheduler error codes.

Recommended fix: 30-day rolling retention on output files. Structured UTF-8 JSON logging to Application Insights. Local log files capped at 10 MB with 5 rolling backups.

3.4  No Monitoring — Undetected Failures Are Costly

There is no alerting, no dashboard, and no health check. Failed runs are discovered only when a user reports a missing briefing.

The cost of acting on a missed SLA alert that was silently dropped far exceeds the cost of basic monitoring.

Recommended fix: Azure Application Insights (minimal incremental cost on existing Azure subscription). Alert if delivery rate in any window drops below 95%.

4.  MCP Server and Agent Architecture

4.1  Move Agent Integrations to MCP Servers Wherever Possible

The current system embeds all integration logic directly in Python agents (jira_agent.py, confluence_agent.py, analytics_agent.py). Each agent handles its own authentication, HTTP calls, error handling, and data parsing in isolation. The MCP (Model Context Protocol) server pattern provides a standardised, reusable, and auditable layer for these integrations.

Jira Agent → replace with the existing MCP Atlassian server (already deployed as claude.ai Atlassian). All Jira searches, issue reads, and SLA lookups can be routed through MCP — no per-user credential management in code.

Confluence Agent → same MCP Atlassian server supports Confluence search and content fetch. Eliminates the fragile regex-based page ID parser in skill_registry.py.

Microsoft 365 / Outlook → MCP Microsoft 365 server handles email sending from a shared org mailbox via Graph API. Removes the win32com dependency entirely and enables cloud deployment.

Databricks / Analytics → expose the analytics layer as an MCP resource server. Queries become MCP tool calls, enabling caching, access control, and audit logging at the MCP layer.

Slack notifications → MCP Slack server is already available. UC2/UC4 alerts can be sent as Slack messages in addition to email — no extra integration code needed.

4.2  Benefits of Moving to MCP

Centralised authentication: MCP servers manage credentials in one place — no per-agent .env token management.

Reusability: any new use case (UC6, UC7) calls existing MCP tools instead of writing new integration code.

Auditability: all tool calls are logged at the MCP layer, giving a single audit trail across all agents.

Reduced blast radius: an MCP server bug is fixed once and all agents benefit — vs. patching the same logic in 5 agent files.

Cloud readiness: MCP servers run as independent containerised services, decoupling agent logic from platform-specific APIs (Outlook COM, etc.).

4.3  Recommended MCP Migration Order

Phase 1 (immediate): Jira + Confluence → MCP Atlassian. Largest immediate benefit — removes credential duplication and fragile parsing.

Phase 2: Email delivery → MCP Microsoft 365. Fixes personal-email sender identity and unblocks cloud deployment.

Phase 3: Databricks analytics → MCP resource server. Enables shared query cache and access control.

Phase 4: Slack → MCP Slack server. Adds Teams/Slack delivery channel alongside email with zero new integration code.

5.  Consolidated Remediation Plan

Row colours indicate severity:

| Critical | High | Medium | Low |
| --- | --- | --- | --- |

| # | Gap / Issue | Category | Severity | Recommended Action | Suggested Owner | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| S1 | Scheduler on personal laptop — single point of failure | Scalability | Critical | Migrate to Azure Logic Apps / Azure Functions Timer Trigger | DevOps / Cloud Infra | P0 |
| S2 | Windows-only email via win32com — blocks cloud deployment | Scalability | Critical | Replace with Microsoft Graph API (or MCP Microsoft 365 server) | Backend Dev | P0 |
| S3 | File-based state (JSON) — race conditions, no backup | Scalability | Critical | Introduce Azure SQL / PostgreSQL for state, profiles, run history | Backend Dev | P0 |
| S4 | All users processed serially — slow at scale | Scalability | High | Azure Service Bus job queue — each user×UC is an independent job with timeout | Backend Dev | P1 |
| S5 | No retry / recovery for missed trigger windows | Scalability | High | Cloud scheduler handles retries natively; add last-successful-run DB check + operator alert | DevOps / Cloud Infra | P1 |
| S6 | No log retention policy — storage unbounded | Scalability | Low | 30-day rolling retention; logs → Application Insights; local cap 10 MB / 5 backups | DevOps / Cloud Infra | P2 |
| Se1 | Emails sent from personal Outlook account | Security | Critical | Create shared mailbox ops-native-ai@tomtom.com; send via Graph API or MCP M365 server | IT / Email Admin | P0 |
| Se2 | Hardcoded fallback credentials in config.py and delivery.py | Security | High | Remove all fallback values; startup validation fails loudly if any secret missing | Backend Dev | P0 |
| Se3 | Secrets in plaintext .env file inside OneDrive | Security | High | Move all secrets to Azure Key Vault; use managed identity — no files | DevOps / Cloud Infra | P0 |
| Se4 | User data and logs unprotected on local filesystem | Security | Medium | DB with row-level access control; logs to App Insights; local files deleted after 24 h | Backend Dev / IT | P1 |
| Se5 | No authentication or RBAC for onboarding or admin operations | Security | Medium | Azure AD / SSO integration; manager approval gate for skill profile creation | IT / Identity Team | P1 |
| Se6 | Silent stale-data failure — users unaware metrics are outdated | Security | High | Briefing must clearly state DATA UNAVAILABLE with last-known date when live fetch fails | Backend Dev | P0 |
| C1 | Databricks cold-started per user, per run — redundant queries | Cost | Medium | Shared query cache (Redis) per trigger window; Databricks serverless SQL 5-min auto-stop | Data Eng / Backend Dev | P2 |
| C2 | Duplicate Jira / Confluence calls across users sharing same project | Cost | Medium | Cache results per project per window; batch JQL queries; add HTTP 429 backoff retry | Backend Dev | P1 |
| C3 | No monitoring — silent failures discovered only by users reporting missing briefings | Cost | Medium | Azure Application Insights; alert if delivery rate < 95% in any trigger window | DevOps / Cloud Infra | P1 |
| M1 | Jira integration embedded in per-agent code — duplicated auth, no audit | MCP / Agent | High | Route Jira queries through MCP Atlassian server (already deployed) | Backend Dev | P1 |
| M2 | Confluence integration embedded — fragile regex page-ID parser | MCP / Agent | High | Route Confluence fetch/search through MCP Atlassian server | Backend Dev | P1 |
| M3 | Email delivery via win32com — not portable, no shared sender | MCP / Agent | Critical | Route email delivery through MCP Microsoft 365 server (Graph API, shared mailbox) | Backend Dev / IT | P0 |
| M4 | No Slack / Teams alert channel — email-only delivery | MCP / Agent | Low | Add Slack channel alerts via MCP Slack server for UC2/UC4 alerts (zero new integration code) | Backend Dev | P2 |
| M5 | Databricks analytics queries inline in agent code — no caching or access control | MCP / Agent | Medium | Expose analytics as an MCP resource server; enables shared cache and audit logging | Data Eng / Backend Dev | P2 |

6.  Immediate Quick Wins (No Architecture Change Required)

The following can be implemented today, on the current laptop-based setup, to reduce immediate risk:

| # | Action | File / Location | Effort | Impact |
| --- | --- | --- | --- | --- |
| QW1 | Add <StartWhenAvailable>true</StartWhenAvailable> to Task Scheduler XML | OPS_NativeAI_Schedule.xml | < 1 h | Missed 9 AM / 1 PM triggers caught up automatically when laptop wakes |
| QW2 | Set PYTHONIOENCODING=utf-8 in run_trigger_engine.bat | run_trigger_engine.bat | < 30 min | Fixes UnicodeEncodeError noise and clears the -2147020576 error code from Task Scheduler |
| QW3 | Remove hardcoded fallback email from config.py; fail loudly if JIRA_EMAIL unset | config.py line 29 | < 1 h | Prevents silent API calls under wrong identity when .env is missing |
| QW4 | Remove hardcoded GLOBAL_CC from delivery.py | delivery.py line 22 | < 30 min | Stops every briefing being CC'd to a fixed individual regardless of privacy |
| QW5 | Add 'DATA UNAVAILABLE — last known: [date]' message when analytics fallback is used | agents/analytics_agent.py | 2–3 h | Users know when they are reading stale data instead of trusting wrong metrics |
| QW6 | Add log rotation: cap logs at 10 MB, keep 5 backups | fire_all_now.py / trigger_engine.py | 1 h | Prevents unbounded log file growth on the OneDrive folder |

7.  Current vs Target Architecture

| Layer | Current (POC) | Target (Production) |
| --- | --- | --- |
| Scheduler | Windows Task Scheduler on personal laptop | Azure Logic Apps / Azure Functions Timer Trigger (cloud-managed, HA) |
| Compute | Python script on personal Windows PC | Azure Container App — stateless, horizontally scalable, Linux-based |
| Email sender | Outlook COM (win32com) — sends as lalit.patkar@tomtom.com | MCP Microsoft 365 server → Graph API → shared mailbox ops-native-ai@tomtom.com |
| Jira / Confluence | Per-agent HTTP calls with hardcoded credentials | MCP Atlassian server — centralised auth, caching, audit log |
| Analytics | Databricks SQL — new connection per user per run, no cache | MCP Analytics server — shared query cache (Redis), connection pool, 5-min auto-stop |
| Slack / Teams | Not implemented | MCP Slack server — UC2/UC4 alerts posted to team channel automatically |
| State | Flat JSON file (uc4_alert_state.json) on local disk | Azure SQL / PostgreSQL — alert state, run history, user profiles |
| Secrets | Plaintext .env file in OneDrive-synced folder | Azure Key Vault + managed identity — no credential files |
| User profiles | Markdown .md files in OneDrive folder — no access control | Database rows — role-based access, SSO-gated onboarding form |
| Logging | Flat .log files on local disk — no rotation, no alerting | Azure Application Insights — structured JSON logs, alerting, dashboards |
| Monitoring | None — failures discovered by users | App Insights alerts: delivery rate < 95% → operator notification |
| Auth / RBAC | None — anyone with folder access can add/modify users | Azure Active Directory — SSO for onboarding; manager approval gate |

Internal document — OPS Native AI · TomTom · October 2026